**Sprint Review. Sprint Planning. Sprint Retrospective.**

**2.22.2017**

* What did we do right?
  + Determined the architecture
  + Determined the product stack
  + Determined the hosting environment
  + Determined the tools
  + Configured hosting environment
  + Completed the base service layer
  + Created many user stories
  + Developed our users
  + Worked successfully as a team
* What did we do wrong?
  + Resource unavailability
  + Scheduling among the group
  + Initial selected database was not compatible
    - (required a little more research)
* What can we do better?
  + Keep scheduled SCRUM meetings
  + Better education of tools used
    - Github
    - Tree.taiga
  + Better access to agile coach